Remedi — Master Build Checklist

10 August 2026  ·  PWA first, native conversion last  ·  iOS 1.0, Android 2.0

Do not build to Product_Spec_v3. It is outdated and contradicts current direction. Every item here traces to Mory’s punch list, the existing codebase, or Bach’s decisions.

Legend:  [F] Fable / Claude Code   ·   [C] Claude chat   ·   [B] Blocked on a person

Much of the meal planner already exists and is well built — planBuilder.js handles variety spreading, pinning, shuffle, regeneration and honest-empty degradation; adapter.js handles condition fallback and caching. Extend these, do not rebuild them.

# Phase 0 — Probes

Run first. Each gates work below. Report findings; do not build on assumptions.

☐  P1 — “Good for me”: inspect every Nutridigm endpoint for fields that could back this. Report what exists; do not invent the feature.   [F]

☐  P2 — Natural Sources: API-feasible? If not, the disabled “Coming soon” button stands.   [F]

☐  P3 — Condition-filter survival: with conditions 203 + 244, count recipes surviving each alone and both together. Determines required library size.   [F]

☐  P4 — Item images: does the Item table expose an image field?   [F]

☐  P5 — Instrument API request counts per session per endpoint.   [F]

Cut: “Suggest” — undefined, from an outdated spec. Not building it.

# Phase 1 — Meal Planner

## 1.1  Restore the Beverages slot

Scaffolding survived the July removal: MEAL_SLOT_MAP still routes h2, RECIPE_SLOT_ESTIMATES still has a beverages row, 49 items already flagged isBeverage.

☐  Add the PLAN_SLOTS entry (key beverages, fineGroups [h2], recipeMealType beverage, recipeLead false, size 1)   [F]

☐  Add the MEAL_TYPE_META entry — letter, icon, tone class   [F]

☐  Restore h2 routing in inferSlotKey (currently falls through by design — reverse it)   [F]

☐  Update the removal comments in config.js and mealTypeMeta.jsx   [F]

☐  Confirm stale beverages keys in old localStorage plans now read correctly rather than colliding   [F]

## 1.2 – 1.10  Planner work

☐  1.2 — Rename Snacks → “Snacks & Desserts” (label only; h1 already contains sweets)   [F]

☐  1.3 — Audit every entry point so picks-only is the default and pool auto-fill never is. Keep shuffleSlot as the deliberate escape hatch.   [F]

☐  1.4 — New: build a plan from saved recipes. library.js → generatePlanFromPicks. saveGate already restricts the library to non-harmful recipes.   [F]

☐  1.5 — Confirm regenerateWeek is reachable from the UI and that picks-only plans regenerate from picks, not pools   [F]

☐  1.6 — Populate Recipe.ingredients (currently [] nearly everywhere), render on RecipeDetail, feed the calorie math   [F]

☐  1.7 — Add sourceUrl to the Recipe model and a link-out control. Does not currently exist.   [F]

☐  1.8 — Confirm beverages are counted in estimatePlanDayCalories once 1.1 lands. Calorie total renders once at plan creation, never as a running tally.   [F]

☐  1.9 — Printable week summary + share   [F]

☐  1.10 — Exclude non-food items (herbal meds, nutrients, alt therapies) from the planner; category icon, never a food photo   [F]

# Phase 2 — Nutrition data

nutritionEstimates.js is explicitly built as a replaceable seam — its own header says to replace it when real data exists.

☐  2.1 — USDA FoodData Central client. Free data.gov key, 1,000 req/hr. Prefer Foundation Foods and SR Legacy over Branded.   [F]

☐  2.2 — Item → FDC ID mapping table, cached locally (CC0, no terms conflict)   [F]

☐  2.3 — MedlinePlus recipes ship FDA Nutrition Facts panels, so their calories come from the source. USDA covers plain foods and panel-less recipes.   [F]

☐  2.4 — Keep every number rendered as “~N (estimated)” until it is real vendor data. Unmatched items show without calories — never guess.   [F]

# Phase 3 — API, secrets, caching

☐  3.1 — Move the Nutridigm key off the client into a Supabase Edge Function proxy. Do this while the surface is small.   [F]

☐  3.2 — Key rotation becomes one Supabase secret change: no release, no review. Only possible once 3.1 lands.   [F]

☐  3.3 — Cache allowlist: items, conditions, groups only. Enforce with an allowlist plus a test that fails on any write outside it.   [F]

☐  3.4 — Verify the profile-change purge holds (already implemented in ensurePlanForWeek — conditions change discards every day including picks)   [F]

☐  3.5 — Re-run scripts/snapshot-nutridigm.mjs when Mory expands the key; wire the 10 conditions through   [F]

☐  3.6 — Encode the API gotchas as tests: HTTP 220 = success-with-empty; Neutral/OK is never a safety guarantee; suggest takes fineFoodGroup, detailed takes coarseFoodGroup   [F]

# Phase 4 — States and user experience

☐  4.1 — One shared state pattern on every data screen: loading, empty (no results), empty (no profile), error (network), error (API), offline cached, offline no-cache   [F]

☐  4.2 — Partial-data state: name which conditions the guidance covers. Never present partial as complete.   [F]

☐  4.3 — Auth: email + 6-digit code, no passwords. Override the Supabase email template to send the token, not a magic link, or codes never arrive.   [F]

☐  4.4 — Signup captures email only; conditions, meds and allergies come in ProfileBuilder after first auth   [F]

☐  4.5 — First-time path (ProfileBuilder → first plan) vs returning path (straight to today)   [F]

☐  4.6 — Document what lives client vs server; confirm the purge rule covers both   [F]

☐  4.7 — News / alerts surface in-app now; push once native   [F]

# Phase 5 — Accessibility

From Mory’s list. Scope negotiable with him — the first bucket is near-free while writing components.

Near-free during build

☐  Semantic markup and aria-label on every interactive element   [F]

☐  Relative font units throughout   [F]

☐  Icon or word alongside colour for helpful vs harmful — never colour alone   [F]

☐  44px minimum touch targets   [F]

Deferrable to post-1.0

☐  Contrast verification pass across all palette pairings   [F]

☐  Screen reader walkthrough   [F]

☐  Testing at maximum text scale   [F]

☐  Reduce Motion honoured globally at the animation-layer wrapper   [F]

# Phase 6 — Monetization scaffolding

☐  6.1 — hasEntitlement(feature) gate, everything unlocked initially so the split is a config change   [F]

☐  6.2 — Paywall screen   [F]

☐  6.3 — RevenueCat rather than raw StoreKit: receipt validation, restore, trials and cancellation come free, and Android 2.0 becomes config. Wire at native conversion.   [F]

☐  6.4 — Restore Purchases is required by Apple; its absence is a routine rejection. Build regardless of trial strategy.   [F]

☐  6.5 — Trials via TestFlight beta (no billing setup); promo codes post-launch   [F]

☐  6.6 — Android billing deferred to Release 2.0   [F]

# Phase 7 — Content integration

☐  7.1 — Ingest the 150-recipe table once Mory has scored them   [F/B]

☐  7.2 — itemOverlay.json audit — 1,223 of 1,485 items carry no overlay row; the manual layer is empty and overrides the generated one   [F]

☐  7.3 — Food images + non-food placeholder system (depends on P4)   [F]

# Phase 8 — Native conversion

Last. Only after the PWA works.

☐  8.1 — Finish packages/core extraction. ~80% done already: planBuilder, calorieNeeds, nutritionEstimates, dailyPlan, saveGate, rating are pure JS. Lint-enforce the boundary.   [F]

☐  8.2 — Expo SDK 57 / RN 0.86, New Architecture, TypeScript strict   [F]

☐  8.3 — Component swap: div→View, button→Pressable, Tailwind→NativeWind, Framer Motion→Reanimated 3, react-router→expo-router   [F]

☐  8.4 — Guideline 4.2 features so the build is not a web wrapper: offline browse, push, share sheet, home screen widget, biometric lock   [F]

☐  8.5 — Long lists → FlatList / FlashList virtualization   [F]

☐  8.6 — Platform surface absent from the PWA: safe areas, keyboard avoidance, Android back button, deep links   [F]

Four rules while building the PWA that keep this cheap:

☐  Logic in core, never in components   [F]

☐  Flexbox only — no CSS grid   [F]

☐  No hover-dependent interactions   [F]

☐  No window / document / localStorage outside a thin adapter   [F]

# Track C — Claude chat (not code)

☐  C1 — 150 MedlinePlus recipes: name, source URL, attribution, meal type, also-fits, raw ingredients, ingredients mapped to Nutridigm foodItemID, servings, calories + macros, dietary tags, total time, fineFoodGroup l. Split ~30 B / 35 L / 40 D / 25 S&D / 20 Bev. xlsx + JSON. Pilot batch first.   [C]

☐  C2 — Health-claim audit: every user-facing string against Apple 1.4.1 / 5.1.1 and Google health policy, with replacements   [C]

☐  C3 — Privacy policy (health data — not boilerplate)   [C]

☐  C4 — Terms of service   [C]

☐  C5 — Medical disclaimer language and placement map — which screen, which moment   [C]

☐  C6 — App Privacy nutrition label answers, both stores   [C]

☐  C7 — App name + trademark pre-screen (USPTO, domain, App Store collision)   [C]

☐  C8 — ASO: keywords, subtitle, description, promo text   [C]

☐  C9 — Store artwork spec sheet. iOS 1.0: 1024×1024 icon + 6.9″/6.5″ screenshots. The 1024×500 feature graphic is a Play asset — Release 2.0.   [C]

☐  C10 — Free vs paid split proposal + pricing   [C]

☐  C11 — Support and feedback channel plan; review-response policy   [C]

# Track B — Blocked on people

Mory

☐  Expand the API key to 10 conditions, weighted toward common comorbidity pairs — reconciliation is the product. Top blocker.   [B]

☐  Ingest and score the 150 recipes. Until scored they must not ship — safety filtering runs off numericId: adapter pre-filters to 1–4 and saveGate blocks harmful saves. An unscored recipe passes both unchecked.   [B]

☐  Item table image fields (P4)   [B]

☐  App Store Connect invite — Admin or App Manager. Without it: no TestFlight, builds or IAP setup.   [B]

☐  Revenue share agreement   [B]

Sunny

☐  itemOverlay.json flag edits   [B]

Apple

☐  Developer enrollment — 24–48h clock, gates TestFlight, IAP and signed builds   [B]

☐  Store review — unknown number of rounds   [B]

# Release split

1.0 — iOS: meal planner (5 slots), picks and saved-recipe plans, recipes with ingredients and link-out, guidance, Top Dos & Don’ts, Food Facts, search, profile, auth, accessibility, paywall scaffolding, legal docs.

2.0: Android, expanded conditions (top 50), Natural Sources if P2 clears, lessons from reviews.

# Frozen — do not touch

Each traces to the codebase, Mory, or a decision Bach made — not to any spec document.

—  DailyPicks — untouched, per Mory’s review

—  Numeric health scores stay out of the UI — types.js is explicit that tier is surfaced and never the raw numeric value. numericId drives ranking and safety filtering only.

—  No running calorie tally — calorieNeeds.js, July 2026 product decision. The gap sheet fires once at plan creation.

—  SwapSheet — already deleted. shuffleSlot and Pin are the sanctioned re-roll; do not reintroduce it.

—  Recipe directions text — never republished. Ingredients (facts, not copyrightable) plus a link to source.

—  Never fabricate a number — estimateNutrition returns null rather than guessing when an item has no food group.

—  Health copy — Fable does not write or reword user-facing health claims. Those come from the C2 audit.