Remedi — Master Build Checklist

Living document — check items off as they're completed, add new ones as they come up. Last updated: Aug 13, 2026 (post team meeting).

# Decisions Locked In This Week

Not checklist items — a running record so nobody re-litigates these.

- Apple first for 1.0; Android moves to Release 2.0.

- Profile change immediately zeroes prior selection cache and the meal plan — treat history as nonexistent (already built).

- Knowledgebase cache-invalidation rule (picking up vendor content changes) — deferred to Release 2.0.

- Condition list: cap at ~50 for official release; dev/test key expanded from 2 to 10 for realistic variety (Sunny picking the 10).

- Recipe library stays finite by design — every condition-guidance app/site does this; add recipes monthly going forward rather than chasing a fixed target.

- Edamam (5M recipes, single-condition only) is a future partner once we're ready to scale past our curated set — our multi-condition scoring is the differentiator they can't match.

- Paywall screen ownership shifted to Mory.

- Freemium model agreed; renewals/refunds handled entirely by the app stores.

- User survey (Sunny's proposal) runs during alpha/beta, not before — target two audience types: dietitians and consumers.

- "Important Notes" screen (privacy policy, medical disclaimer, publisher credit) replaces an "I agree" checkbox, pending a quick check of what comparable apps do.

# Open Questions — Needs a Decision

- On-device vs. central-server storage for the full knowledgebase — Mory weighing the hosting-agreement/third-party-DB tradeoff, will follow up.

- Exactly what to ask the user at signup/profile setup, and where that data is stored (device vs. cloud) — needs Mory + Sunny + Bach consensus.

- "I agree to terms" checkbox — survey comparable apps, follow the market norm either way.

- Whether "Suggest" is a feature worth building, or stays cut.

# Spec and Scope

- Finalize and freeze the spec.

- Full spec walkthrough with screenshots so everyone's aligned (Bach to provide screenshots).

- Migrate this checklist into the shared living Google Doc.

# Engineering

## Native-conversion readiness

- Confirm no foundational PWA→native blocker (checked — core business logic and storage are already framework-isolated, ~80% of the hard part is done).

- Convert the 18 remaining CSS-grid layouts to flexbox (React Native has no CSS grid).

- Audit the 49 files using hover-only interactions for a working tap equivalent.

- Guideline 4.2 differentiators for native (offline browse, push notifications, share sheet, home-screen widget, biometric lock on health profile).

## Core

- Empty, error, and offline states across all data-dependent screens (built).

- Accessibility pass — 19/34 color pairings pass WCAG AA; 15 failing pairings await a design call.

- API key rotation path (built, waiting on proxy deployment below).

- Deploy the Supabase Edge Function proxy (hides the Nutridigm key from the client bundle).

- Flip the Supabase OTP email template from magic-link to numeric code.

- Set up Google sign-in (OAuth client in Google Cloud Console + Supabase provider config; app code already supports it).

# API and Data

- Item images — confirmed the API has no image field; using the local overlay system instead (Bach continues sourcing real images).

- Nutrition/calorie data ("Contents" table, natural sources + food facts) — Mory to provide table access; build after the meal planner is solid.

- Natural Sources feature ("top sources for fiber") — after meal planner.

- Food Facts feature ("how much calcium in X") — after meal planner.

- Daily API request cap — not a current concern per Mory; instrumentation already in place if needed later.

- Re-run the knowledgebase snapshot once Mory expands the API key to 10 conditions.

# App Functionality (1.0)

- Professional UI upgrade.

- Logo.

- Non-copyrighted app name.

- "Good for me" feature — already shipped; confirm scope matches what's wanted.

- Food item flagging list (breakfast / beverage / snack / etc.) — MB drafts, Sunny edits.

- Elegant handling for non-food items — herbal meds, vitamins, alt therapies, and misc. non-food guidance (e.g. quit smoking, lose weight, join a club) — expand beyond current icon-only treatment.

- Hard copy / printable meal plan (built).

- iOS support for 1.0.

- User communication channel — in-app alerts built; propose email retargeting + in-app update logs.

# Recipe Content

- Current library (50+) is good for development/testing.

- Forward the MedlinePlus recipes link to Sunny.

- Identify and add MedlinePlus recipes to the knowledgebase.

- Ongoing: add recipes monthly rather than front-loading a fixed target.

# Monetization — Revisit Later

- Define the free vs. paid feature split.

- Subscription pricing and tiers.

- App Store Connect subscription product setup.

- Play Console subscription product setup (Release 2.0).

- Entitlement gate scaffold (built).

- Paywall screen (owned by Mory).

# Legal, Medical, Compliance

- Privacy policy.

- Terms of service.

- "Important Notes" screen: privacy policy, medical disclaimer (not practicing medicine, consult your physician), publisher credit (Mory, Bach, Sunny — Simple Software Publishing).

- Health-claim audit against Apple and Google policy.

- Sensitive health data disclosures for both store listings.

- IP ownership, developer credit, and revenue share in writing (Mory drafting).

# QA

- Device and OS coverage testing.

- Alpha testing: Mory and Sunny.

- Beta testing: larger population, including the user survey.

# Store Submission

- Listing copy, artwork, screenshots (icon, keywords, description, pricing, subscription handling).

- Compile answers to Mory's store-submission questions (Mory owns the actual submission).

- Submit the code build for review (Bach).

# Post-Launch

- Support and feedback channel.

- Monitor reviews and respond to anything that points to something important.

- Monitor new SDK releases; recompile only when mandatory for new devices.

# Release 2.0

- Android support.

- Knowledgebase cache-invalidation rule.

- Expand the condition list further.

- Incorporate lessons learned from user reviews.