Remedi — Master Build Checklist

Living document — check items off as they're completed, add new ones as they come up. ☑ = already done, ☐ = still open.

# Spec and Scope

- Finalize and freeze the spec.

- Full spec walkthrough with screenshots so everyone's aligned.

- Migrate this checklist into the shared living Google Doc.

# Engineering

## Native-conversion readiness

- Confirm no foundational PWA→native blocker — core business logic and storage are already framework-isolated, ~80% of the hard part is done.

- Convert the 18 remaining CSS-grid layouts to flexbox (React Native has no CSS grid).

- Audit the 49 files using hover-only interactions for a working tap equivalent.

- Guideline 4.2 differentiators for native (offline browse, push notifications, share sheet, home-screen widget, biometric lock on health profile).

## Core

- Empty, error, and offline states across all data-dependent screens.

- Cache invalidation on profile change — prior selections and the meal plan are wiped immediately, history treated as nonexistent.

- Knowledgebase cache-invalidation rule (picks up vendor content changes) — deferred to Release 2.0.

- Accessibility foundation — reduced motion, 44×44 touch targets, dialog focus/escape handling, no color-only meaning, contrast checker built.

- Fix the 15 failing WCAG contrast pairings (19/34 currently pass) — needs a design call.

- API key rotation path documented.

- Deploy the Supabase Edge Function proxy (hides the Nutridigm key from the client bundle).

- Flip the Supabase OTP email template from magic-link to numeric code.

- Set up Google sign-in (OAuth client in Google Cloud Console + Supabase provider config — app code already supports it).

- Daily API request instrumentation.

# API and Data

- Item images — confirmed the API has no image field; local overlay/icon system built as the workaround.

- Source real item/food images on an ongoing basis.

- Nutrition/calorie ("Contents") data — add the USDA key and run the mapping script; tables are built but empty.

- Natural Sources feature ("top sources for fiber") — build after the meal planner is solid.

- Food Facts feature ("how much calcium in X") — build after the meal planner is solid.

- Expand the dev/test condition key from 2 to 10 (Sunny to pick the 10; Mory to update the key).

- Cap the condition list at ~50 for official release.

- Re-run the knowledgebase snapshot once the API key expands.

# App Functionality (1.0)

- Beverages slot restored.

- Snacks renamed to "Snacks & Desserts."

- Picks-only confirmed as the real default (no silent auto-fill from pools).

- Build a plan directly from saved recipes.

- Rolling 7-day window with on-demand regenerate.

- Real recipe ingredients wired in.

- External link-out to recipe sources with attribution.

- Calorie display kept as a single plan-level number, never a running tally.

- Print / share the meal plan.

- Non-food items excluded from the planner, shown with an icon instead of a photo.

- First-time vs. returning user routing.

- Email + 6-digit code sign-in, guest mode preserved.

- Signup captures email only; conditions/meds/allergies collected after.

- Storage map documented; sync gaps closed.

- In-app news/alerts channel built.

- Wire the news/alerts channel into an actual screen (mount point not yet placed).

- Build the "Good for me" feature — Nutridigm fields already inventoried, feature itself not yet built.

- Decide whether "Suggest" is worth building, or stays cut.

- Food item flagging list (breakfast / beverage / snack / etc.) — MB drafts, Sunny edits.

- Expand non-food handling beyond icons to cover misc. non-food guidance (e.g. quit smoking, lose weight, join a club).

- Decide exactly what to ask the user at signup, and where that data is stored (device vs. cloud).

- Professional UI upgrade.

- Logo.

- Non-copyrighted app name.

- Ship iOS support for 1.0.

- Propose a user-communication approach (email retargeting + in-app update logs) beyond the alerts channel.

# Recipe Content

- Current library (50+ recipes) is sufficient for development/testing.

- Forward the MedlinePlus recipes link to Sunny.

- Identify and add MedlinePlus recipes to the knowledgebase (names + ingredients + link-out only, per the existing overlay schema).

- Ongoing: add recipes monthly rather than front-loading a fixed target.

# Monetization

- Entitlement gate scaffold built (everything unlocked by default; one-line change to lock a feature).

- Paywall screen scaffold built (placeholder copy, not yet owned by Bach — shifted to Mory).

- Define the free vs. paid feature split and pricing/tiers.

- App Store Connect subscription product setup.

- Play Console subscription product setup (Release 2.0).

# Legal, Medical, Compliance

- Privacy policy.

- Terms of service.

- "Important Notes" screen: privacy policy, medical disclaimer (not practicing medicine, consult your physician), publisher credit (Mory, Bach, Sunny — Simple Software Publishing).

- Research whether comparable apps use an "I agree to terms" checkbox; follow the market norm either way.

- Health-claim audit against Apple and Google policy.

- Sensitive health data disclosures for both store listings.

- IP ownership, developer credit, and revenue share in writing (Mory drafting).

# QA

- Automated test suite built (472 tests, from zero).

- Device and OS coverage testing.

- Alpha testing: Mory and Sunny.

- Beta testing: larger population, including the user survey (Sunny's proposal, targeting dietitians and consumers).

# Store Submission

- Listing copy, artwork, screenshots (icon, keywords, description, pricing, subscription handling).

- Compile answers to Mory's store-submission questions (Mory owns the actual submission).

- Submit the code build for review.

# Post-Launch

- Support and feedback channel.

- Monitor reviews and respond to anything that points to something important.

- Monitor new SDK releases; recompile only when mandatory for new devices.

# Release 2.0

- Android support.

- Knowledgebase cache-invalidation rule.

- Expand the condition list further.

- Incorporate lessons learned from user reviews.